Team Name: Flight Fanatics

Date of Submission: 9/26/21

Meeting Date & Time: 9/25/21 7:00 pm

Meeting Location: Online

Meeting Duration: 30 minutes

|  |  |  |
| --- | --- | --- |
| Team Members | X = Present | Notes |
| Andrew | X |  |
| Adam | X |  |
| Karam | X |  |
|  |  |  |
|  |  |  |

Progress:

Team accomplishments for the week: Made sure that everything about project was clear with instructor. We are looking into maybe working with someone at the Wichita airport to get accurate data for the database. Continuing to solidify the project into what we want it to be.

Individual contributions:

Andrew: Worked on learning Python and doing initial research

Adam: Worked on learning Python and doing initial research

Karam: Doing research and looking into getting a connection at the airport

Project Tracking (current work): Assignments and activities are to be tracked until completed.

|  |  |  |  |
| --- | --- | --- | --- |
| Team Member | Assignment | Due Date | % Complete |
| Andrew | Research project needs | 10/09/21 | 50% |
| Adam | Research project needs | 10/09/21 | 50% |
| Karam | Research project needs | 10/09/21 | 50% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Plan (future work):

A brief description of the tasks and activities the team needs to accomplish work over the coming weeks. As team members pick up assignments, move from this table to the tracking table. Consider future work a running task-list with an expected due date for completion.

|  |  |
| --- | --- |
| Assignment | Due Date |
| Learn basics of any new coding languages if needed |  |
| Start ground work plan for components of program |  |
| Get connections at airport for data |  |
| Begin base coding work |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Issues:

Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Looking into getting a connection at the airport.

Include the schedule for the next meeting:

Meeting Date & Time: 10/09/21 7:00 pm

Meeting Location: Online