Team Name : Flight Fanatics
Date of Submission : 02/20/2022
Meeting Date & Time : Sunday 6:00 pm
Meeting Location : Online Discord / Online Teams
Meeting Duration: 30 minutes
Team Members	X = Present	Notes
Andrew	X
Adam	X
Karam	X

Progress:
Team accomplishments for the week:
Individual contributions:
Andrew: Looked into getting a full CRUD api for use in storing inputed information on the front end of the application
Adam: Continued creation of a database for flight information pulled from the internet
Karam: Did work transitioning the machine learning output on delays into a format that could be accepted on the front end
NOTES:
Project Tracking (current work): Assignments and activities are to be tracked until completed.
Team Member	Assignment	Due Date	% Complete
Andrew	Working on connecting the front end UI to the back end information	February 25th	25%
Adam	Create database that holds flight information from an api	Febraury 25th	25%
Karam	Get machine learning algorithm information more accurate and outputtable to front end	February 25th	25%

Plan (future work):
A brief description of the tasks and activities the team needs to accomplish work over the coming weeks. As team members pick up assignments, move from this table to the tracking table. Consider future work a running task-list with an expected due date for completion.

Assignment	Due Date
Get a rough example of our project ready for team review	February 25th
Enhance accuracy and make the program more functional and visually appealing/easy to navigate	May

Issues:
Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:
Meeting Date & Time: 02/27/22 at 7:00 pm
Meeting Location: Online