Team Name : Flight Fanatics
Date of Submission : 04/24/2022
Meeting Date & Time : Sunday 6:00 pm
Meeting Location : Online Discord / Online Teams / In-Person
Meeting Duration: 30 minutes
Team Members	X = Present	Notes
Andrew	X
Adam	X
Karam	X

Progress:
Team accomplishments for the week:
Individual contributions:
Andrew: Finalizing visuals and create slides for early presentation
Adam: Backup help on the final user interface
Karam: Finishing connection to the front end code
NOTES:
Project Tracking (current work): Assignments and activities are to be tracked until completed.
Team Member	Assignment	Due Date	% Complete
Andrew	Making web user interface more visually appealing	May	90%
Adam	Finishing database integration into the backend	May	90%
Karam	Enhancing machine learning and adding functionality	May	90%

Plan (future work):
A brief description of the tasks and activities the team needs to accomplish work over the coming weeks. As team members pick up assignments, move from this table to the tracking table. Consider future work a running task-list with an expected due date for completion.

Assignment	Due Date
Enhance accuracy and make the program more functional and visually appealing/easy to navigate	May

Issues:
Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:
Meeting Date & Time:
Meeting Location: Online