Team Name: Flight Fanatics
Date of Submission: 10/30/21
Meeting Date & Time: 10/30/21	7:00 pm
Meeting Location: Online
Meeting Duration: 30 minutes
Team Members	X = Present	Notes
Andrew	X
Adam	X
Karam	X

Progress:
Team accomplishments for the week: Started designing the user interface and begin intial development of the software
Individual contributions:
Andrew: Worked on Figma to start the user interface and did some web design learning
Adam: Worked on beginning the softwares base using Python
Karam: Machine learning research and creating the base of the software in Python

Project Tracking (current work): Assignments and activities are to be tracked until completed.
Team Member	Assignment	Due Date	% Complete
Andrew	Design the User Interface and create base program	12/01/21	10%
Adam	Design the User Interface and create base program	12/01/21	10%
Karam	Design the User Interface and create base program	12/01/21	10%

Plan (future work):
We need to create a protoype mock up of our software in time for the open house in December through Figma and software development in Python.

Assignment	Due Date
Design the user interface in Figma
Begin base coding work

Issues:
Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:
Meeting Date & Time: 11/06/21 7:00 pm
Meeting Location: Online