Team Name: Flight Fanatics
Date of Submission: 11/14/21
Meeting Date & Time: 11/13/21	7:00 pm
Meeting Location: Online
Meeting Duration: 30 minutes
Team Members	X = Present	Notes
Andrew	X
Adam	X
Karam	X

Progress:
Team accomplishments for the week: Continuing to look through user interface options and the intial development of a working software
Individual contributions:
Andrew: Creating more UI options and starting coding
Adam: Starting into back end development
Karam: Starting machine learning and prototyping

Project Tracking (current work): Assignments and activities are to be tracked until completed.
Team Member	Assignment	Due Date	% Complete
Andrew	Design the User Interface and create base program	12/01/21	40%
Adam	Design the User Interface and create base program	12/01/21	40%
Karam	Design the User Interface and create base program	12/01/21	40%

Plan (future work):
We need to create a protoype mock up of our software in time for the open house in December through Figma and software development in Python.

Assignment	Due Date
Design the user interface in Figma
Begin base coding work

Issues:
Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:
Meeting Date & Time: 11/20/21 7:00 pm
Meeting Location: Online