Team Name : Flight Fanatics
Date of Submission : 2/6/2022
Meeting Date & Time : Friday: 6:30 – 7:00 pm
Sunday: 6:40 – 7:10 pm
Meeting Location : Jabara Hall / Online Discord / Online Teams
Meeting Duration: 30 minutes
Team Members	X = Present	Notes
Andrew	X
Adam	X
Karam	X

Progress:
Team accomplishments for the week: Came back after the break and spent time readjusting to being work on the project anew in a new year. Transitioned from home computer storage and Discord over to using Github for coding and Teams for meetings online. Finalized a plan for the semester so we can have a direction to work towards finishing then project on time.
Individual contributions:
Andrew: Uploaded work to Github and helped transition to Teams. Started work expanding the user interface to allow for others work to be added into it effectively.
Adam: Working on collecting flight info into a database and helping on machine learning where needed
Karam: Continued work on the machine learning algorithm to try and allow other airlines to be added into it and give accurate data.
NOTES:
Project Tracking (current work): Assignments and activities are to be tracked until completed.
Team Member	Assignment	Due Date	% Complete
Andrew	Continue work on user interface and add pages for all members	February 25th	25%
Adam	Grab and display flight info on the user interface	Febraury 25th	25%
Karam	Get the algorithm to give a semi-accurate prediction outputted on the user interface	February 25th	25%

Plan (future work):
A brief description of the tasks and activities the team needs to accomplish work over the coming weeks. As team members pick up assignments, move from this table to the tracking table. Consider future work a running task-list with an expected due date for completion.

Assignment	Due Date
Get a basically complete working program for the review	February 25th
Enhance accuracy and make the program more functional and visually appealing/easy to navigate	May

Issues:
Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:
Meeting Date & Time: 02/12/22 at 7:00 pm
Meeting Location: Online